## Slide 1: Subject of the Meeting
Chief Minister Secretariat
21 April 2025
Department’s Name

## Slide 2: Overview
S.No | Item
1 | Introduction and Agenda
2 | Current status/progress
3 | Other Points
4 | Implementation plan
5 | Decision Points (including issues and way forward)
6 | Critical Pendency

## Slide 3: Introduction and Agenda of the meeting
Brief context and introduction of the meeting scheduled

## Slide 4: Current Status & Progress
Component | Current Status | Progress (%) | Key Update
Policy / Approval | Approved / Pending | 100% / X% | Notification issued
Financial | Funds released / Gap | X% utilized | Rs X disbursed
Implementation | Ongoing / Completed | X% | X districts covered
Institutional | Setup done / In progress | X% | Teams notified

## Slide 5: Any other necessary slide
Dept may add further slides where necessary but ensure they are relevant

## Slide 6: Current Status & Progress
Precise slides and not include any superfluous slides which are not related to the meeting agenda
Implementation Plan

## Slide 7: Establishment of PAEDS Hospital at District Swat (300 beds Phase-I) (Project cost/Allocation/Release/Exp)
Critically
Delayed
Completed
On-Target
Off-Target
Not started yet
SN o. | Activity | Current status | Way Forward | Responsibility | Timeline | T/L
1 | Summary for Transfer of 40 Kanal land | Summary approved by HCM | Completed | Health Deptt | 30-7-2020 | 
2 | Demarcation of land |  |  |  |  | 
 |  | Finalized by Technical Committee and site handed over to consultant . | Completed | PD | Completed | 
3 | PC-II/ Administrative Approval | PC-II approved by PDWP & AA Issued on 03-02-2020 | Completed | P&D | Completed | 
4 | Appointment of PD | Completed | Completed | Health Deptt | Completed | 
5 | Preparation of Design (Two Phases) | Design discussed & finalized | Completed | PD/Consultant | 11th Sept, 2020 | 
6 | Approval of PC-1 of 300 bed hospital | Summary moved & approved by HCM to enhance the cost. PC-I prepared for 2.75 billion & cleared in PDWP iii. Admin. Approval Issued | Completed | P&D/PD/HD | 9TH Dec, 2020 | 
7 | Advertisement/Award of Contract | Tender awarded. | Under process | Health/C&W | 10-Feb-2021 | 
8 | Commencement of civil works | Contractor Mobilized and batching plant being setup | Boundry wall u/c | DC Swat, AAG | Feb 2021 June 21 | 
9 | Completion |  | Not yet started | C&W | Dec 2022 | 
This is a sample format. Each project/ presentation would have its own timelines & milestones

## Slide 8: Decision Points
S.No | Issue | Way forward | Responsibility | Timeline
Source:

## Slide 9: Critical Pendency
S.No | Intervention | Issued On: | Progress | Timeline | Reason for Delay
Source:

## Slide 11: Achievements of Department (Optional - if any need to be shown)
S.No | Initiative | Objective | Key Achievement | Impact | Status

## Slide 13: General Instructions
Presentations must be precise and agenda-focused (no unrelated slides).
All presentations would be vetted by the Sponsor DS before submission.
Use tables and bullet points only (no lengthy paragraphs).
Focus on current issue, status, and decision required.
Avoid general background—include only what is essential.
Any achievements or additional information to be in backup slides only.
Include mandatory slide: “Decisions Required from CM” (clear, actionable points). Present clear options with a recommended choice.
Include mandatory slide: “Update on CM’s Previous Directives / Instructions” (status of compliance).
Always mention financial implications (if any).
Ensure data-driven content (numbers, timelines, impact).